MVP SCOPE DOCUMENT

Handmade Artwork E-Commerce Platform

IBM AI Specialist / Cloud FullStack Technical Training Capstone
Version 1.0 | 29 August 2026

# 1. Document Overview

| Item | Definition |
| --- | --- |
| Project Name | Handmade Artwork E-Commerce Platform |
| Purpose | Define exactly what will and will not be implemented in the first working version and provide a controlled boundary for development. |
| Relationship with SRS | The SRS v1.0 is the primary requirements source. This document extracts and prioritizes its MVP boundary; it does not replace the SRS. |
| Technology Context | Java + Spring Boot; React; PostgreSQL. |
| MVP Roles | CUSTOMER and ADMIN. |
| Status | Proposed baseline pending SME confirmation of identified ambiguities. |

The SRS describes a centralized handmade-art e-commerce platform supporting ready-made sales and commissioned artwork. It explicitly defines the MVP as the baseline for implementation and identifies Customer and Admin as the only required application roles. fileciteturn2file0L37-L55 fileciteturn2file0L165-L183

# 2. MVP Goal

The first working version must demonstrate a complete ready-made e-commerce journey: authentication, catalogue/category discovery, product and related-product viewing, search/filter, cart, delivery address, checkout, payment, order confirmation, order history and order status/fulfillment.

It must also demonstrate the differentiating custom-artwork journey: customer request and reference image → Admin review → quotation → customer approval/rejection → advance payment → production → shipping/delivery.

The MVP remains a modular monolith using React, Spring Boot and PostgreSQL. Local readiness is required; cloud deployment is optional. Sandbox/mock payment is acceptable when a production gateway is not feasible. fileciteturn3file0L25-L46

The SRS explicitly establishes these two journeys plus basic ready-made inventory as the final scope baseline. fileciteturn3file0L128-L139

# 3. User Roles

| Role | MVP Responsibility |
| --- | --- |
| CUSTOMER | Register/login; browse/search/filter artwork; view products/related products; manage cart/address; checkout/pay; view own orders/history/status; submit custom requests; upload references; view and approve/reject quotations. |
| ADMIN | Authenticate; manage categories/products/images/inventory; view/process orders; review custom requests; create/manage quotations; view customers; use dashboard where included. |

Artist, Order Manager, Inventory Manager and System Administrator responsibilities are represented through Admin access in the MVP rather than separate application roles. fileciteturn2file0L146-L183

# 4. MVP Functional Scope

## 4.1 CUSTOMER

| ID | Feature | Priority | MVP Boundary |
| --- | --- | --- | --- |
| CUS-01 | Authentication | MUST HAVE | Register, login, logout; secure password handling; protected operations require authorization. |
| CUS-02 | Catalogue & Categories | MUST HAVE | Browse active products and browse by category. |
| CUS-03 | Search / Filter / Sort | MUST HAVE | Search relevant product text; filter by supported criteria such as category/price; sort products. |
| CUS-04 | Product Details / Related Products | MUST HAVE | View product information/images/status and related products. |
| CUS-05 | Cart | MUST HAVE | Add ready-made items, update quantity, remove items; server calculates totals. |
| CUS-06 | Address | MUST HAVE | Create/update/select delivery address for checkout. |
| CUS-07 | Checkout | MUST HAVE | Validate cart availability/quantity and create a valid order. |
| CUS-08 | Payment | MUST HAVE | Ready-made payment success/failure flow; sandbox/mock permitted if needed. |
| CUS-09 | Orders / History / Status | MUST HAVE | View own orders, details, confirmation and status. |
| CUS-10 | Custom Artwork Request | MUST HAVE | Submit product type, description, design/theme, colors, size, budget range, required date and additional instructions. |
| CUS-11 | Reference Image | MUST HAVE | Upload reference images subject to validation. |
| CUS-12 | Quotation | MUST HAVE | View quotation with price, advance amount where applicable, estimated delivery, expiry and notes/terms. |
| CUS-13 | Quotation Approval/Rejection | MUST HAVE | Approve/reject valid quotations; expired quotations cannot be approved. |

## 4.2 ADMIN

| ID | Feature | Priority | MVP Boundary |
| --- | --- | --- | --- |
| ADM-01 | Authentication | MUST HAVE | Admin authentication and role-based authorization. |
| ADM-02 | Dashboard | SHOULD HAVE* | Basic dashboard metrics are defined in the SRS, but are not listed in its explicit Must Have feature classification. |
| ADM-03 | Category Management | MUST HAVE | Create/update/deactivate categories. |
| ADM-04 | Product Management | MUST HAVE | Create/update/deactivate products; maintain core product information/status. |
| ADM-05 | Product Images | MUST HAVE | Associate/manage product images. |
| ADM-06 | Inventory | MUST HAVE | View/update ready-made stock; prevent negative stock and overselling. |
| ADM-07 | Order Management | MUST HAVE | View customer orders and manage valid order-status transitions. |
| ADM-08 | Custom Request Management | MUST HAVE | Review requests; accept/reject or request clarification. |
| ADM-09 | Quotation Management | MUST HAVE | Create quotations for eligible custom requests and manage their lifecycle. |
| ADM-10 | Customer Viewing | MUST HAVE | View customer information as defined by the SRS. |

*Ambiguity retained rather than silently resolved: the SRS lists dashboard capabilities as 'shall', while its explicit Must Have classification omits dashboard analytics. SME confirmation is recommended. fileciteturn2file0L127-L145 fileciteturn2file0L348-L357

## 4.3 Cross-Cutting MVP Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| X-01 | Security: authentication, authorization, secure password hashing, input validation and protected backend operations. | MUST HAVE |
| X-02 | PostgreSQL persistence and relational data integrity. | MUST HAVE |
| X-03 | REST API implementation with OpenAPI as the API-contract artifact. | MUST HAVE |
| X-04 | Core backend/API/security/frontend testing appropriate to the capstone. | MUST HAVE |
| X-05 | Local application readiness. | MUST HAVE |
| X-06 | Git/GitHub feature-branch and PR workflow. | MUST HAVE |

# 5. Core Business Workflows

## Workflow A — Ready-Made Product Purchase

CUSTOMER → Login → Browse Catalogue → Category/Search/Filter → Product Details → Related Products → Add to Cart → Address → Checkout → Payment → Order Confirmation → Order History → Admin Order Processing → Shipping/Delivery

Success condition: an authenticated customer purchases an available ready-made product, the approved payment flow completes, an order is recorded, the customer can see its history/status, and the order can progress through fulfillment.

## Workflow B — Custom Artwork

CUSTOMER → Submit Custom Request → Upload Reference → ADMIN Review → Quotation → Customer Approval/Rejection → Advance Payment → Production → Shipping/Delivery

The SRS defines the recommended lifecycle as REQUESTED → UNDER_REVIEW → QUOTED → CUSTOMER_APPROVAL_PENDING → APPROVED → ADVANCE_PAYMENT_PENDING → IN_PRODUCTION → COMPLETED → SHIPPED → DELIVERED. fileciteturn2file0L381-L386

## Workflow C — Inventory

ADMIN → Create/Update Product → Set Stock → Customer Purchases → Backend Stock Validation → Successful Order → Inventory Updated

The SRS requires available quantity for ready-made products, backend stock validation, prevention of insufficient-stock purchases and stock update according to the defined payment/order rule. fileciteturn2file0L301-L313

# 6. MVP Business Rules

BR-01 Customers must authenticate before placing an order.

BR-02 Customers must authenticate before submitting a custom-artwork request.

BR-03 Customers cannot purchase more than available ready-made stock.

BR-04 Inventory availability/quantity must be validated on the backend during order creation.

BR-05 Order totals must be calculated and validated by the backend; client-supplied totals are not trusted.

BR-06 Customers may access only their own orders and custom requests.

BR-07 Only ADMIN may manage products, inventory, order status and quotations.

BR-08 Only ADMIN may create quotations for eligible custom requests.

BR-09 Customers may approve or reject valid quotations.

BR-10 Expired quotations cannot be approved.

BR-11 Custom requests/orders must follow controlled lifecycle transitions.

BR-12 Passwords must never be stored in plaintext.

BR-13 Raw payment-card information/CVV must not be stored.

BR-14 Reference-image uploads must pass file type and size validation.

BR-15 Product prices and inventory quantities must not be negative.

BR-16 Payment status is recorded independently from order status.

These rules are extracted from the SRS business rules and functional/security requirements. fileciteturn2file0L358-L374

# 7. MVP Data / Domain Coverage

This is a domain-coverage list only; it does not define a database schema.

| Entity | Priority | MVP Purpose |
| --- | --- | --- |
| User | MUST HAVE | Customer/Admin identity. |
| Role | MUST HAVE | Authorization. |
| Address | MUST HAVE | Delivery address. |
| Category | MUST HAVE | Catalogue classification. |
| Product | MUST HAVE | Ready-made/custom/portfolio artwork. |
| Product Image | MUST HAVE | Product imagery. |
| Cart | MUST HAVE | Customer basket. |
| Cart Item | MUST HAVE | Product and quantity. |
| Order | MUST HAVE | Purchase record. |
| Order Item | MUST HAVE | Purchase-time item/price. |
| Payment | MUST HAVE | Payment amount/type/status/reference. |
| Inventory | MUST HAVE | Ready-made stock. |
| Custom Artwork Request | MUST HAVE | Commission requirements. |
| Custom Request Image | MUST HAVE | Reference image metadata. |
| Quotation | MUST HAVE | Custom-order commercial proposal. |
| Shipment | MUST HAVE | Shipping status/tracking. |
| Review | SHOULD HAVE | Eligible customer feedback. |

The SRS identifies these core entities and explicitly classifies Reviews as Should Have. fileciteturn2file0L474-L507

# 8. Explicitly Out of Scope

| Feature | Scope Decision |
| --- | --- |
| Multi-vendor marketplace | OUT OF SCOPE — Future in SRS. |
| Microservices architecture | OUT OF SCOPE — MVP is a modular monolith. |
| Kubernetes | OUT OF SCOPE — not required by the SRS. |
| Advanced warehouse management | OUT OF SCOPE — not part of defined inventory scope. |
| Raw-material inventory | OUT OF SCOPE — explicitly excluded unless separately approved. |
| AI recommendation engine | OUT OF SCOPE — advanced/future capability. |
| AI-generated artwork | OUT OF SCOPE — Future. |
| WhatsApp / social integrations | OUT OF SCOPE — Future. |
| Instagram integration | OUT OF SCOPE — no integration is defined; social media is current As-Is. |
| Real-time chat | OUT OF SCOPE — Future. |
| Advanced loyalty system | OUT OF SCOPE — loyalty program is Future. |
| Advanced analytics | OUT OF SCOPE — basic dashboard is at most Should Have pending confirmation. |
| Automated logistics integration | OUT OF SCOPE — internal/manual shipping is sufficient for MVP. |
| Wishlist / coupons / favorites / enhanced portfolio galleries | OUT OF SCOPE — Could Have. |

The boundary follows the SRS's Future/Could Have classifications and architecture/deployment decisions. fileciteturn2file0L127-L145 fileciteturn3file0L25-L46

# 9. MVP Acceptance Criteria

| ID | Testable Acceptance Criterion |
| --- | --- |
| AC-01 | Customer can register/login; duplicate email and invalid credentials are rejected. |
| AC-02 | Admin can authenticate; Admin-only operations reject unauthorized users. |
| AC-03 | Customer can browse active products by catalogue/category and open product details. |
| AC-04 | Customer can search/filter products and receive appropriate results/empty states. |
| AC-05 | Product details show required information/images and related products can be presented. |
| AC-06 | Customer can add, update and remove ready-made cart items. |
| AC-07 | Backend calculates/validates totals and does not trust client-supplied totals. |
| AC-08 | Customer can select/create a delivery address and complete checkout. |
| AC-09 | Payment success and failure paths can be demonstrated using the approved payment mechanism. |
| AC-10 | Successful purchase creates an order/confirmation; customer can view details/history/status. |
| AC-11 | Customer cannot access another customer's order. |
| AC-12 | Admin can manage categories, products and product images. |
| AC-13 | Admin can set/update ready-made stock; insufficient-stock purchase is rejected by backend. |
| AC-14 | Successful ready-made purchase updates inventory according to the approved order/payment rule. |
| AC-15 | Customer can submit a custom-artwork request with required information. |
| AC-16 | Valid reference image uploads succeed; invalid file type/size is rejected. |
| AC-17 | Admin can review a custom request and apply supported request decisions. |
| AC-18 | Admin can create a quotation containing price, advance amount where applicable, estimated delivery, expiry and terms/notes. |
| AC-19 | Customer can view and approve/reject an unexpired quotation; expired approval is blocked. |
| AC-20 | Approved custom order can proceed through advance payment and production toward shipping/delivery. |
| AC-21 | Admin can view/manage orders and valid status transitions. |
| AC-22 | Core backend/API/security/frontend tests cover the defined workflows. |
| AC-23 | Application runs locally with PostgreSQL and the agreed React/Spring Boot stack. |

# 10. MVP Priority Matrix

| Feature | Priority | Reason | MVP Status |
| --- | --- | --- | --- |
| Authentication | MUST HAVE | Required security boundary. | In MVP |
| Catalogue / Categories | MUST HAVE | Core discovery journey. | In MVP |
| Product / Related Products | MUST HAVE | Core selection journey. | In MVP |
| Search / Filter / Sort | MUST HAVE | Explicitly included in SRS Must Have scope. | In MVP |
| Cart / Address / Checkout | MUST HAVE | Core purchase workflow. | In MVP |
| Payment | MUST HAVE | Core purchase completion; sandbox/mock permitted. | In MVP |
| Orders / History / Status | MUST HAVE | Core post-purchase workflow. | In MVP |
| Basic Inventory | MUST HAVE | Prevents overselling and maintains availability. | In MVP |
| Custom Request / Reference | MUST HAVE | Core project differentiator. | In MVP |
| Quotation / Approval | MUST HAVE | Core custom workflow. | In MVP |
| Admin Product / Order / Custom / Inventory | MUST HAVE | Required business administration. | In MVP |
| Admin Dashboard | SHOULD HAVE | Defined in SRS but omitted from explicit Must Have classification. | Confirm/time-box |
| Reviews / Email / Featured Products / Audit Logging | SHOULD HAVE | Explicit SRS Should Have features. | Time-box/post-MVP |
| Wishlist / Coupons / Favorites / Enhanced Galleries | COULD HAVE | Explicit SRS Could Have features. | Post-MVP |
| AI recommendations/generation; social/chat; loyalty; multi-vendor | OUT OF SCOPE | Explicitly Future/advanced. | Future |
| Raw-material inventory; automated logistics; advanced analytics | OUT OF SCOPE | Future/excluded from MVP. | Future |
| Microservices / Kubernetes | OUT OF SCOPE | Not required and inconsistent with modular-monolith MVP. | Not planned |

# 11. Scope Freeze Rules

Once approved, this document is the implementation boundary for the MVP.

New features must not be added casually or solely because an AI coding tool suggests them.

Every proposed change must be evaluated for impact on timeline, architecture, database/domain model, API contract, frontend, backend, security and testing.

Approved changes must be recorded in a decision/change log before implementation.

If a change threatens a MUST HAVE workflow, it should be deferred unless the SME explicitly reprioritizes the MVP.

IBM BOB/KIRO and other AI tools must implement only approved requirements unless explicitly instructed otherwise.

Architecture, database, OpenAPI and test artifacts must remain consistent with the approved scope.

Future/Should/Could features must not become hidden dependencies of MUST HAVE workflows.

# 12. Final MVP Boundary

STANDARD E-COMMERCE
+
BASIC INVENTORY MANAGEMENT
+
CUSTOM ARTWORK COMMISSION WORKFLOW

Standard E-Commerce: authentication, catalogue/categories, product and related-product discovery, search/filter, cart, address, checkout, payment, confirmation, order history and status.

Basic Inventory: ready-made stock maintenance, backend availability validation and inventory update after successful purchase.

Custom Artwork: request, reference image, Admin review, quotation, customer approval/rejection, advance payment, production and delivery/status progression.

Anything outside this boundary is deferred unless formally approved through the scope-change process.

# 13. SME Confirmation / Ambiguities

| ID | Item | Why It Matters |
| --- | --- | --- |
| SME-01 | Approval of handmade-artwork domain adaptation | Official capstone material describes an e-bookstore; existing project documentation recommends explicit IBM manager/SME approval. |
| SME-02 | Real payment gateway vs sandbox/mock | SRS permits sandbox/mock when production integration is not feasible. |
| SME-03 | Admin dashboard mandatory or optional | SRS contains dashboard 'shall' requirements but omits dashboard from its explicit Must Have classification. |
| SME-04 | Exact advance-payment percentage | Advance payment is required conceptually, but the exact percentage is an open question. |
| SME-05 | Exact ready-made cancellation policy | SRS leaves eligible-state policy details open; official capstone material also mentions cancellation within 48 hours. |
| SME-06 | Delivery charges/tax calculations | Listed as an SRS open question; no assumption is made here. |
| SME-07 | Cloud deployment requirement | Local readiness is required; cloud is optional if access exists, but final expectation should be confirmed. |
| SME-08 | Reviews/email notifications | SRS classifies these as Should Have/optional rather than core MVP. |

No decision has been invented for these items. Until confirmed, the conservative MVP boundary above should be used to avoid scope creep. fileciteturn3file0L47-L75